## Slide 1
MyCareersFuture
Job Search Automation v2.0
Release Notes & Business Case
February 8, 2026

## Slide 2
Executive Summary
Complete architectural redesign
from monolithic to modular, enterprise-ready solution
• Investment: $7,100 - $9,500 (83.5 hours)
• Payback Period: 11-13 months
• Annual Benefits: $8,300+ in time savings & efficiency
• 3-Year ROI: 178%
• New Capability: Batch processing for unlimited keywords

## Slide 3
Development Investment
Total Effort
Requirements & Design
Component Development
Excel Keyword Feature
Testing & QA
Documentation
Debugging & Refinement
Deployment & Training
10 hrs
30.5 hrs
7 hrs
14 hrs
7 hrs
10 hrs
5 hrs
Total: 83.5 hours
Cost Scenarios
Mid-Level Developer
83.5 hrs × $85/hr
$7,097.50
Mixed Team (Recommended)
Senior (30%) + Mid (50%) + Junior (20%)
$7,670
Recommended Budget
Includes 15% contingency
$9,500

## Slide 4
Delivery Timeline
Full-Time
40 hrs/week
2-3 weeks
Best for:
Urgent projects
Part-Time
8 hrs/week
11-13 weeks
Best for:
Budget-constrained
Parallel Team
2-3 developers
1.5-2 weeks
Best for:
Fast-track delivery

## Slide 5
Return on Investment
Annual Benefits
Time Savings
130 hrs/year × $50/hr
$6,500
Error Reduction
Automated validation
$500-$1,000
Maintenance Reduction
40% faster debugging
$800
Total: $8,300/year
ROI Metrics
11-13
months payback period
178%
3-year ROI
$32,000+
5-year net benefit

## Slide 6
Architecture Evolution
Version 1.0 (Old)
Monolithic Design
Main.xaml (219 lines)
Single workflow file
One keyword at a time
CSV output only
No modularity
No testing infrastructure
Version 2.0 (New)
Modular Architecture
4 reusable components
Batch processing (unlimited keywords)
Excel output with formatting
60% code reusability
Unit test infrastructure
Job date filtering

## Slide 7
Key New Features
Batch Processing
Process unlimited keywords from Excel in a single execution. 10x efficiency improvement.
Job Date Filtering
Filter jobs by posting date (24hrs, 7 days, 30 days) for fresh opportunities.
Excel Output
Professional formatted Excel files with enhanced data analysis capabilities.
Modular Components
Reusable components for search, Excel writing, and file operations.

## Slide 8
Technical Improvements
Metric | Old Version | New Version | Improvement
Keywords per Run | 1 | Unlimited | ∞
Components | 1 | 4 + tests | 400%
Code Reusability | 0% | ~60% | High
Output Format | CSV only | Excel (.xlsx) | Enhanced
Testing | None | Unit tests | Production-ready
Maintainability | Low | High | Modular design

## Slide 9
Workflow Comparison
Old: Single Keyword (~5 min)
1. Input keyword
2. Open browser
3. Search MyCareersFuture
4. Extract job data
5. Write CSV
6. End
New: Batch Processing (~15 min for 30)
1. Choose: Single or Multiple
2. Select Excel file (keywords)
3. Read & filter keyword list
4. For each keyword: Search & extract
5. Consolidate results
6. Write formatted Excel
7. Display total jobs found

## Slide 10
Performance Gains
70%
Time Reduction
for batch processing
10x
Efficiency
for multiple keywords
40%
Faster Fixes
modular debugging

## Slide 11
Migration Considerations
⚠ Breaking Changes
Output format: CSV → Excel
New user interaction flow
Excel file required for multiple keywords
Updated variable structure
✓ Migration Path
Archive old version
Deploy new components
Update Orchestrator package
Test in dev environment
Conduct user training
Staged production rollout

## Slide 12
Recommendation
✓ APPROVE
Strong ROI • Enterprise-Ready • Scalable
Investment: $9,500 | Payback: 12 months | 3-Year ROI: 178%

## Slide 13
Next Steps
1. Stakeholder Review & Approval
Review business case and technical details
2. Development Sprint Kickoff
2-3 week full-time or 11-13 week part-time
3. User Training & Documentation
Prepare users for new workflow and features
4. Staged Production Rollout
Deploy with monitoring and support

## Slide 14
Questions?
RPA Development Team
rpa-support@company.com